Full Risk Assessment — Supporting Artefacts Pack

AWS Cloud-Based Web Application  ·  Subarna Tamang  ·  April 2026

Frameworks: ISO 27001 Annex A  ·  NIST RMF  ·  OWASP Top 10  ·  CIS Controls v8

1. Full Risk Register

The register below expands on the portfolio summary with full threat source identification, existing control documentation, control gap analysis, framework cross-mapping, and residual risk ratings post-control implementation.

| ID | Risk Scenario | Asset | Threat Source | Likelihood | Impact | Inherent Risk | Existing Controls | Control Gap | Recommended Treatment | ISO 27001 Ref | NIST CSF | Owner | Residual Risk | Target |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Data breach via S3 bucket misconfiguration | Customer PII | External attacker / misconfigured permissions | High | High | Critical | AWS IAM baseline; default bucket settings | No automated misconfiguration scanning; no least privilege enforcement; no bucket policy review cadence | Enable AWS Config + S3 Block Public Access; enforce least privilege IAM; monthly IAM access reviews; enable S3 server-side encryption | A.8.1, A.9.1, A.9.4, A.12.1 | ID.AM, PR.AC, PR.DS, DE.CM | Cloud Admin | Low | May-26 |
| R-02 | Employee credential theft via phishing | Employee Credentials | Social engineering / external attacker | High | Medium | High | Annual security awareness training | No MFA enforced; no phishing simulations; no suspicious login alerting | Enforce MFA for all IAM users; run quarterly phishing simulations; enable CloudTrail alerting on anomalous logins | A.9.3, A.9.4, A.7.2 | PR.AC, PR.AT, DE.AE | IT Security Lead | Low | Apr-26 |
| R-03 | Exploitation of unpatched vulnerabilities | Web Application | External attacker / automated scanner | Medium | High | High | Monthly OS patch cycle | No vulnerability scanning; no SLA for critical patches; no runtime application protection | Deploy AWS Inspector; enforce 7-day patch SLA for critical CVEs; integrate OWASP dependency checks in CI/CD | A.12.6, A.14.2 | ID.RA, PR.IP, DE.CM | SysAdmin | Medium | May-26 |
| R-04 | Weak password policy leading to account compromise | Employee Credentials | Brute force / credential stuffing | Medium | Medium | Medium | Basic password length requirement | No complexity rules; no rotation policy; no MFA; no lockout threshold | Implement NIST SP 800-63B compliant password policy; enforce MFA; set account lockout after 5 failed attempts | A.9.3, A.9.4 | PR.AC | IAM Owner | Low | Apr-26 |
| R-05 | DDoS attack causing application downtime | Web Application | Volumetric / application-layer DDoS | Medium | Medium | Medium | AWS Shield Basic | No WAF; no rate limiting; no traffic anomaly alerting | Deploy AWS WAF with rate-based rules; enable AWS Shield Standard; configure CloudWatch DDoS alarms | A.12.3, A.17.1 | PR.PT, DE.AE, RS.RP | Cloud Architect | Low | Jun-26 |

Note: Residual risk ratings assume full and correct implementation of all recommended controls. R-03 retains Medium residual risk due to the inherent difficulty of achieving zero-day patching coverage.

2. Control Heatmaps

Two heatmaps are presented: inherent risk (before controls) and residual risk (after controls). The maps plot each risk by Likelihood and Impact to illustrate the risk reduction achieved through the recommended control set.

2a. Inherent Risk Heatmap — Before Controls

Positions reflect the raw risk rating prior to any control enhancements.

| Likelihood \ Impact | Low | Medium | High | Critical |
| --- | --- | --- | --- | --- |
| High | – | R-02 High | – | R-01 Critical |
| Medium | – | R-04, R-05 Medium | R-03 High | – |
| Low | – | – | – | – |

2b. Residual Risk Heatmap — After Controls

Positions reflect expected risk ratings following full implementation of recommended controls.

| Likelihood \ Impact | Low | Medium | High | Critical |
| --- | --- | --- | --- | --- |
| High | R-01, R-02 Low (was Critical/High) | – | – | – |
| Medium | R-04, R-05 Low | R-03 Medium | – | – |
| Low | – | – | – | – |

2c. Risk Movement Summary

The table below summarises the risk reduction journey for each identified risk.

| ID | Risk Scenario | Inherent Risk | Residual Risk | Movement | Key Control |
| --- | --- | --- | --- | --- | --- |
| R-01 | S3 bucket misconfiguration | Critical | Low | ↓↓ Critical → Low | AWS Config + S3 Block Public Access + Least Privilege |
| R-02 | Phishing / credential theft | High | Low | ↓↓ High → Low | MFA enforcement + phishing simulations |
| R-03 | Unpatched vulnerabilities | High | Medium | ↓ High → Medium | AWS Inspector + 7-day patch SLA |
| R-04 | Weak password policy | Medium | Low | ↓ Medium → Low | NIST password policy + MFA + lockout |
| R-05 | DDoS downtime | Medium | Low | ↓ Medium → Low | AWS WAF + rate limiting + Shield |

All five risks have been reduced. Four risks achieve Low residual rating. R-03 retains Medium due to the operational constraints of zero-day patching. No risks remain at Critical or High residual level.

3. Supporting Artefacts

3a. Threat Model

Threats are categorised using the STRIDE framework (Spoofing, Tampering, Repudiation, Information Disclosure, Denial of Service, Elevation of Privilege). Each risk is traced to a realistic threat actor and attack vector.

| Risk ID | Asset | Threat | Threat Actor | STRIDE Category | Attack Vector | Mitigating Control |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Customer PII | S3 public exposure | External attacker | Information Disclosure | Network / Internet | S3 Block Public Access; bucket policy review |
| R-02 | Employee Credentials | Phishing email | Social engineer | Spoofing / Elevation | Email | MFA; phishing simulation; security awareness |
| R-03 | Web Application | CVE exploitation | Automated scanner / attacker | Tampering / Elevation | Network / Internet | AWS Inspector; patch SLA; WAF |
| R-04 | Employee Credentials | Brute force / credential stuffing | External attacker | Spoofing | Network / API | Password policy; MFA; account lockout |
| R-05 | Web Application | Volumetric / L7 DDoS | Botnet / hacktivist | Denial of Service | Network / Internet | AWS WAF; Shield; rate limiting; CloudWatch |

3b. Control Mapping — ISO 27001 & NIST CSF

Each risk is mapped to the relevant ISO 27001 Annex A controls and NIST CSF functions. This cross-mapping demonstrates alignment with industry-recognised frameworks.

| Risk ID | ISO 27001 Annex A | ISO Clause Name | NIST CSF Function | Control Description | Implementation Status |
| --- | --- | --- | --- | --- | --- |
| R-01 | A.8.1 / A.9.1 / A.9.4 | Asset Inventory / Access Policy / Access Control | ID.AM / PR.AC / PR.DS / DE.CM | AWS Config rules; S3 Block Public Access; least privilege IAM policies; S3 encryption at rest | Immediate — In Progress |
| R-02 | A.9.3 / A.9.4 / A.7.2 | User Responsibilities / Access Control / Awareness | PR.AC / PR.AT / DE.AE | IAM MFA enforcement; CloudTrail anomaly alerting; phishing simulation programme; security awareness refresh | Planned — Apr 2026 |
| R-03 | A.12.6 / A.14.2 | Technical Vulnerability Mgmt / Secure Development | ID.RA / PR.IP / DE.CM | AWS Inspector continuous scanning; 7-day patch SLA for critical CVEs; OWASP dependency checks in CI/CD pipeline | Planned — May 2026 |
| R-04 | A.9.3 / A.9.4 | User Responsibilities / Access Control | PR.AC | NIST SP 800-63B password policy; MFA requirement; 5-attempt account lockout; no password reuse (last 12) | Immediate — In Progress |
| R-05 | A.12.3 / A.17.1 | Backup / Business Continuity | PR.PT / DE.AE / RS.RP | AWS WAF rate-based rules; AWS Shield Standard; CloudWatch DDoS alarm; incident response runbook for DDoS | Planned — Jun 2026 |

3c. Methodology & Scoring Rationale

Risk Calculation: Inherent Risk = Likelihood × Impact (qualitative). Critical override applied to all High-High combinations.

Likelihood Basis: OWASP Top 10 (2021) frequency data, CIS Controls v8 threat prevalence, AWS Well-Architected Framework guidance.

Impact Basis: CIA triad assessment: High = significant regulatory, financial or reputational harm; Medium = recoverable; Low = minimal.

Residual Risk: Re-evaluated post-control using same qualitative scale, assuming full and correct control implementation.

Framework Alignment: ISO 27001:2022 Annex A, NIST SP 800-37 RMF, NIST CSF 2.0, OWASP Top 10 (2021), CIS Controls v8.

3d. Assumptions & Scope Boundaries

The following assumptions and scope decisions underpin the assessment findings.

| Ref | Category | Detail |
| --- | --- | --- |
| AS-01 | Scope | Assessment covers the AWS-hosted web application and its directly supporting infrastructure (EC2, S3, IAM, VPC, CloudTrail). On-premises systems are out of scope. |
| AS-02 | Scenario | The hosting organisation is a mid-size commercial entity processing customer PII subject to GDPR. No financial transaction data (PCI-DSS) is in scope. |
| AS-03 | Likelihood Scoring | Qualitative scoring (High / Medium / Low) based on OWASP Top 10 (2021), CIS Controls v8, and AWS Well-Architected Framework. No quantitative probability data was used. |
| AS-04 | Impact Scoring | Impact assessed against CIA triad. High = significant regulatory, financial, or reputational harm. Medium = recoverable impact. Low = minimal business disruption. |
| AS-05 | Existing Controls | Controls noted as 'existing' reflect a baseline AWS deployment without security hardening. AWS Shield Basic and default IAM are assumed to be active. |
| AS-06 | Residual Risk | Residual ratings assume full and correct implementation of all recommended controls. Partial implementation may result in higher residual risk than stated. |
| AS-07 | Limitations | Assessment is based on a simulated scenario. No penetration testing, live vulnerability scan data, or internal audit findings were used. Actual risk posture may differ. |

3e. Document Control

| Version | Date | Author | Status |
| --- | --- | --- | --- |
| 1.0 | Apr 2026 | Subarna Tamang — GRC & Cyber Risk Analyst | Final — Portfolio Submission |

Full risk register, control heatmaps, and supporting artefacts are contained within this document. Additional project documentation available on request.