Cyber Risk Assessment Portfolio

AWS Cloud-Based Web Application  ·  ISO 27001 / NIST RMF  ·  April 2026

Candidate: Subarna Tamang  ·  Role Target: Graduate GRC / Cyber Risk Analyst

# Executive Summary

This report presents a structured risk assessment of a cloud-hosted web application running on Amazon Web Services (AWS). Five assets were evaluated against the CIA triad, yielding five identified risks. One risk was rated Critical (R-01: S3 misconfiguration), two as High, and two as Medium. Following application of the recommended controls — including AWS Config enforcement, MFA rollout, and AWS Inspector deployment — all five risks are reduced to Medium or below, with four achieving Low residual rating. No risks have been accepted or transferred due to the high potential impact on customer PII and regulatory standing.

Risk Appetite Statement: The organisation does not accept any Critical or High residual risk involving customer PII or core infrastructure. All such risks require immediate treatment with a defined owner and target date.

# 1. Assets Identified

Assets are evaluated against Confidentiality, Integrity, and Availability (CIA triad) in alignment with ISO 27001 Annex A.8.

| Asset ID | Asset | Confidentiality | Integrity | Availability | Description |
| --- | --- | --- | --- | --- | --- |
| A-01 | Customer PII | High | High | Medium | Personal identifiable information of end users |
| A-02 | Web Application | Medium | High | High | Customer-facing application hosted on AWS |
| A-03 | Cloud Infrastructure | High | High | High | AWS EC2, S3, IAM, VPC components |
| A-04 | Employee Credentials | High | High | Medium | IAM user credentials and API keys |
| A-05 | Audit Logs / SIEM Data | High | High | Medium | Security event logs and monitoring data |

# 2. Risk Register

Inherent risk is calculated as Likelihood × Impact. Residual risk reflects the expected rating after proposed controls are fully implemented. R-01 residual risk is rated Low given the comprehensive control set applied.

| ID | Risk Scenario | Asset | Likelihood | Impact | Inherent Risk | Residual Risk | Recommended Treatment | Owner | Target |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Data breach via S3 bucket misconfiguration | Customer PII | High | High | Critical | Low | AWS Config + S3 Block Public Access; monthly IAM reviews; enforce least privilege | Cloud Admin | May-26 |
| R-02 | Employee credential theft via phishing | Employee Credentials | High | Medium | High | Low | Enforce MFA for all IAM users; quarterly phishing simulations | IT Security Lead | Apr-26 |
| R-03 | Exploitation of unpatched vulnerabilities | Web Application | Medium | High | High | Medium | Deploy AWS Inspector; 7-day patch SLA for critical CVEs | SysAdmin | May-26 |
| R-04 | Weak password policy leading to account compromise | Employee Credentials | Medium | Medium | Medium | Low | Implement NIST-compliant password policy; enforce MFA | IAM Owner | Apr-26 |
| R-05 | DDoS attack causing application downtime | Web Application | Medium | Medium | Medium | Low | Deploy AWS WAF + rate-based rules; enable AWS Shield Standard | Cloud Architect | Jun-26 |

# 3. Risk Matrix — Likelihood vs Impact

| Likelihood \ Impact | Low Impact | Medium Impact | High Impact |
| --- | --- | --- | --- |
| High Likelihood | – | R-02 (High) | R-01 (Critical) |
| Medium Likelihood | – | R-04, R-05 (Medium) | R-03 (High) |
| Low Likelihood | – | – | – |

Critical risk (R-01): Requires immediate remediation — cloud misconfiguration is the leading cause of data breaches in AWS environments (OWASP Top 10: A05 Security Misconfiguration).

# 4. Risk Treatment Summary

All risks are treated via the Reduce strategy. No risks have been Accepted or Transferred given the high inherent impact on PII and regulatory reputation.

| Risk ID | Treatment | Inherent Risk | Action | Status | Residual Risk |
| --- | --- | --- | --- | --- | --- |
| R-01 | Reduce | Critical | AWS Config + S3 Block Public Access; monthly IAM reviews | Immediate — In Progress | Low |
| R-02 | Reduce | High | Enforce MFA for all IAM users; quarterly phishing simulations | Planned (May 2026) | Low |
| R-03 | Reduce | High | Deploy AWS Inspector; 7-day patch SLA for critical CVEs | Planned (May 2026) | Medium |
| R-04 | Reduce | Medium | NIST-compliant password policy; enforce MFA | Immediate — In Progress | Low |
| R-05 | Reduce | Medium | Deploy AWS WAF + rate-based rules; AWS Shield Standard | Planned (Jun 2026) | Low |

# 5. Methodology

## Scoring Approach

Likelihood & Impact: Qualitative scoring (High / Medium / Low) based on CIS, OWASP Top 10, and AWS best practices

Risk Calculation: Inherent Risk = Likelihood × Impact; Critical override applied to all High-High combinations

Residual Risk: Re-evaluated post-control using same qualitative scale

## Framework Cross-Mapping

ISO 27001 Annex A: A.8 (Asset Management), A.9 (Access Control), A.12 (Operations Security), A.16 (Incident Management)

NIST CSF: Identify, Protect, Detect, Respond functions mapped to each control

NIST RMF: Risk framing, assessment, response, and monitoring lifecycle applied throughout

OWASP Top 10: A01 (Broken Access Control), A05 (Security Misconfiguration) referenced for R-01 and R-02

# 6. Document Control

| Version | Date | Author | Status |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Subarna Tamang | Final — Portfolio Submission |

Full risk register, control heatmaps, and supporting artefacts available on request.